# BLOX × M2P — Frontend Fit Report

Document 5 of 5 — Planning pack addendum
Prepared for: Blox product, frontend, and backend
Date: 2026-09-02
Status: Planning — not an implementation spec for M2P JSON (Pending Item #36 still open)

Sources

| # | Document | Role |
| --- | --- | --- |
| 01 | System Overview & Backend Understanding | Boundaries, statuses, hard gates, LMS math, open questions |
| 02 | Frontend Functional Specification | Screens A1–A14, B1–B8, Part C–E |
| 03 | API Integration Map | LOS/LMS/Blox endpoints, routing, errors |
| 04 | Frontend Architecture & Build Plan | Stack, phases, DoD, risks |
| — | blox-marketplace (DriveMarket monorepo) | NestJS API + 6 Vite portals |
| — | blox-app ( blox_customer Flutter) | Customer iOS/Android app |

This report answers: how far the current Blox frontends and Nest API are from a complete M2P LOS/LMS customer layer; what to keep, wrap, or retire; the phased change plan; extra portals and features worth adding; and every FSD surface that must not be forgotten.

## 1. Executive summary

Blox is building a QCB-oriented, Sharia-compliant (Diminishing Musharakah) vehicle-financing platform. M2P owns LOS, LMS, and Collect. Blox owns all customer-facing UI, dealer/inventory, SkipCash, membership, notifications (Sala), white-label theming, and middleware between browsers/apps and M2P.

blox-marketplace today is a different architecture: NestJS + Prisma is the system of record for applications, schedules, and credit decisions. Six React+Vite portals (marketplace, admin, dealer, credit, finance, super-admin) talk to that API. Auth is Better Auth (email/password). Partner finance goes to Zoho CRM. KYC is a separate Blox service.

blox-app is ahead of the web portal on offer, pre-disbursal, KYC capture, and servicing dashboard — still against the Blox Nest API, not M2P.

Do not throw away DriveMarket. Do not rebuild a second LOS. Evolve packages/api into the M2P BFF. Keep marketplace, dealer inventory, quotes, membership, SkipCash, and Zoho (Model B). Replace customer auth, the status machine, the offer disclosure gate, and LMS-sourced servicing. Shrink credit/finance portals so they no longer underwrite Model A.

| Dimension | Spec (Docs 01–04) | Today | After this plan |
| --- | --- | --- | --- |
| Backend of record | M2P LOS + LMS | NestJS/Prisma | Nest BFF + local Blox facts; LOS/LMS for origination/servicing |
| Customer web | Next.js (Doc 04) | Vite marketplace | Stay Vite — do not migrate mid-integration |
| Customer app | Same journeys | Flutter v2 (v1 still in tree) | Flutter v2 only, rewired to BFF/M2P |
| Auth (customer) | Mobile OTP → JWT | Email/password | OTP primary; ops keep Better Auth + TOTP |
| Statuses | ~30 LOS codes → 6-step tracker | 14 Prisma statuses | LOS snapshot + Blox pointer row |
| Offer / Sharia gate | Disclosure before Accept | Web: missing. App: screen, no gate | Both + DisclosureGate |
| Consents | Four mandatory | Web none; app 2 of 4, not POSTed | Hard block + immutable |
| Servicing math | LMS only | Local generate-schedule | LMS JSON after booking |
| SkipCash | Blox then confirm to LMS | Initiate; Nest verify stub | Verify + webhook + idempotency |

Highest-risk bugs already in code (fix in Phase 0, before M2P creds): marketplace shows rejectionReason to customers (AML tipping-off); Flutter consents are not persisted; skipcash_verify_not_implemented; no session idle timeout; local schedule treated as truth after active.

## 2. Target architecture

Flutter app ──┐ Marketplace ──┤ Assist shell ─┼──► Nest BFF (evolve packages/api) Dealer/Admin ─┤         ├── LOS proxy (JWT exchange, status cache, webhooks) Credit (Blox)─┘         ├── LMS proxy (API A/B, quote, schedule, ownership)                         ├── SkipCash sessions + webhooks                         ├── Membership / premium eligibility                         ├── Sala + in-app notifications                         └── Tenant / theming config                               │               M2P LOS  ·  M2P LMS  ·  KYC vendor URL  ·  Collect (ops-only)

Hard rule: the browser and the app never call M2P. Token types differ (customer CUST JWT vs portal service token vs internal). Qatar residency, idempotency keys, and status-poll caching live in the BFF.

### Two identity realms

| Realm | Who | Mechanism |
| --- | --- | --- |
| Customer | Marketplace /app/* + Flutter | Mobile OTP → CUST JWT wrapped in Blox session (httpOnly cookie on web; secure storage on app). Idle 10 min, warning at 8 min, absolute 8 h, one concurrent session. |
| Ops / dealer | Existing five portals | Keep Better Auth email/password + TOTP. Dealer stamps applications; OTP, KYC selfie, and consents stay on the customer’s device. |

### Stack decision vs Doc 04

Doc 04 specifies Next.js 15 App Router. The repos are Vite + React Router (six portals) and Flutter. Do not migrate to Next.js in the same program as M2P. Keep the current clients. Adopt stack-agnostic Doc 04 ideas: status machine as source of truth, Zod/FSD field schemas, TanStack Query polling, MSW + Playwright (web), integer QAR, Qatar-compliant analytics.

## 3. Keep, wrap, or retire

| Asset | Decision | Why |
| --- | --- | --- |
| Marketplace browse, compare, dealer directory, quote tokens | Keep | Out of LOS scope; this is how a vehicle enters apply (A0) |
| Dealer inventory CRUD | Keep | FSD’s “Blox Admin Panel” equivalent |
| Offers catalog, insurance rates, packages, promotions | Keep | Blox product config that feeds the LOS create payload |
| Zoho CRM adapter | Keep | Model B (credit-file handoff / PENDING_EXTERNAL_DECISION ) |
| blox-kyc-service / blox-kyc-module | Keep as fallback | Until LOS returns a D-KYC URL |
| SkipCash client | Keep; finish verify | Spec: Blox integrates SkipCash, then confirms to LMS |
| Blox credits wallet | Keep | Payment method; LMS sees a gateway reference |
| FCM + in-app inbox | Keep | Subscribe to LOS/LMS events |
| Help / FAQ / complaints / data-rights / legal | Keep | Rewrite fee copy against LMS fee table |
| blox-vehicel-care | Keep post-LPO | After FINANCING_DISBURSED , not inside LOS |
| Better Auth | Keep for ops | Customers move to OTP |
| ApplicationStatus 14-value enum as source of truth | Replace | LOS status snapshot + local pointer ( losApplicationId , vehicle, dealer, membership, SkipCash refs) |
| Local generate-schedule / ownership math after activation | Retire as source of truth | Calculator stays indicative pre-offer only |
| Credit portal Maker-Checker (Model A) | Retire | M2P LOS Case Manager |
| Finance portal schedule rebuild / activate-as-LMS | Retire writes | Keep membership fees, credits, bank-transfer exceptions |
| Flutter v1 screens ( USE_NEW_UI already true) | Delete in Phase 0 | Dual UI is migration tax |
| Customer-visible rejectionReason | Remove | AML/FATF tipping-off |
| WebP on document upload | Remove | FSD: PDF/JPG/PNG only |
| App bank-transfer “pending” with no POST | Remove or ops-only | Cheque/cash are LMS back-office |
| QPay in legal text | Remove or implement | Spec payment rail is SkipCash |
| Collect UI, BRE UI, LPO engine, Case Manager | Do not build | M2P |

## 4. Commercial models (customer UI almost never branches)

| Model | Lender | Customer journey | What changes |
| --- | --- | --- | --- |
| B2C | Blox (post-QCB) | Baseline | Theming |
| B2B2C NBFC | e.g. Al Jazeera | Identical | NBFC name on contracts ; Model B may wait longer in “under review” |
| White-label | Blox; 3rd-party staff | Same steps | Tenant tokens, logo, branch-scoped RBAC (QAuto) |

Which underwriting path an application takes is decided per Finance Provider, never per application:

- Model A — Full LOS: credit team works inside M2P (Maker-Checker). Blox credit portal must not approve.

- Model B — Credit file handoff: stages 1–3 in LOS, then Blox ops + Zoho / offline pack; status PENDING_EXTERNAL_DECISION.

Tracker copy stays model-agnostic. Only time spent in review differs.

## 5. Gap analysis

### 5.1 Doc 02 screen inventory (27)

Legend: Build = net-new. Keep = exists, rewire. Partial = shell exists, wrong backend or missing gates.

| # | Screen | Pri | Web | App | M2P work |
| --- | --- | --- | --- | --- | --- |
| 1 | OTP entry / verify | P0 | Build | Partial (UI, not routed; API throws) | Primary auth both clients |
| 2 | Applicant details | P0 | Partial (one form, fullName ) | Keep (first/last, gender, QID) | Liabilities, QID checksum, email recovery |
| 3 | Vehicle + calculator | P0 | Partial | Keep | Nationality tenure/DP caps; estimate-only copy |
| 4 | Self-employed document branch | P1 | Build | Build | CR, license, 12-mo stmts, tax card, valuation |
| 5 | Document upload manager | P0 | Partial | Partial | QID front+back, bureau report, ≤5 MB, no WebP |
| 6 | Four consents | P0 | Missing | Partial (2 of 4, not POSTed ) | Hard block + immutable after submit |
| 7 | Review & submit | P0 | Build as step | Partial | LOS create sequence (open item #10) |
| 8 | KYC handoff + return states | P0 | Session API only | Keep capture + platform | LOS URL; DKYC_RETRY / fraud / manual |
| 9 | Status tracker + CPV/pend/rework | P0 | Partial 5-step | Partial | 6-step map; generic decline |
| 10 | Offer + disclosure gate + PDF | P0 | Missing | Partial (no gate) | DisclosureGate ; 7-day expiry |
| 11 | Offer expired / decline | P0 | Build | Partial | 409 / 410; no reason codes |
| 12 | Contract bundle + rework | P0 | Partial (1 PDF) | Partial (1 PDF) | Six documents (see §7) |
| 13 | Down payment SkipCash + receipt | P0 | Partial | Partial | Verify + surcharge + receipt |
| 14 | Repayment mandate | P0 | Missing | Missing | “Registered” not “active”; IBAN mask; step-up OTP |
| 15 | Pre-disbursal + delivery | P0 | Build | Partial | Four ticks including takaful 422 |
| 16 | Withdraw | P1 | Partial (3 statuses) | Partial | All pre-disburse; after disburse → settlement |
| 17 | Financing dashboard + ownership | P0 | Partial | Partial | LMS %; multi-contract |
| 18 | Schedule view | P0 | Partial calendar | Partial | Equity + profit columns from LMS |
| 19 | Pay installment (API A) | P0 | Partial | Partial | Idempotency, excess bucket, oldest-first |
| 20 | Part payment (API B) | P1 | Build | Partial action screen | Reduce Tenure default vs Reduce Installment |
| 21 | Early settlement | P1 | Build | Partial action screen | Quote, Ibra, QAR 1, Overpaid |
| 22 | Payment holiday | P2 | Partial (yearly quota) | Partial | 15-day grey-out; months TBD (#14) |
| 23 | Statements / letters / takaful | P1–P2 | Build | Static fees page | QAR 100 letters; takaful card |
| 24 | Notifications center | P1 | Partial inbox | Partial FCM + inbox | LOS/LMS events; tipping-off-safe copy |
| 25 | Dealer executive Assist shell | P1 | Build ( not inventory portal) | QR / deep-link | Customer OTP / KYC / consent hand-off |
| 26 | White-label theming | P2 | Build tokens | Build theme | QAuto tenant |
| 27 | Auth/session shell | P0 | Build | Build | Idle 10m, 8h cap, 1 session, profile |

### 5.2 Applicant fields (A2) — web is behind Flutter

| Field | FSD rule | Marketplace web | Flutter |
| --- | --- | --- | --- |
| First / last name | 2–50 alphabetic | fullName only | Yes |
| Email | Valid + unique; already-registered recovery | Account email | Yes + guest password |
| Phone | +974, 8 digits; OTP-prefilled read-only | Editable | Prefill, not locked |
| QID | 11 digits + checksum; age from QID | Free text | Nationality from QID; checksum TBD |
| Gender | Male / Female / Prefer not to say | Missing | Yes |
| Nationality | Drives Qatari vs expat caps | Yes | Yes |
| Monthly net salary | > 0; later vs certificate | income | Calculator, not always wizard |
| Monthly liabilities | ≥ 0; feeds DBR | Missing | Missing |
| Residence duration | <6 / 6–12 / >12 months | Missing | Yes |
| Employment type | Gov / private approved / unlisted / self-employed | Optional string | Mapped enums |

Soft pre-checks (backend decides): Qatari 18–65 at contract end, min income QAR 5,000; Expat 21–60, min QAR 7,000, residency ACTIVE ≥ 6 months.

### 5.3 Vehicle & financing (A3) — product limits

Code today: MIN_TENURE_MONTHS = 1, MAX_TENURE_MONTHS = 60, presets 12–60, no 72, no expat 48 cap, offer min_down_payment_pct often 10%.

| Rule | Action |
| --- | --- |
| Tenure dropdown 12/24/36/48/60/72 then filter by nationality | Implement; confirm open item #6 |
| Car max 70k; Standard ≤90k vehicle → 50k; Premium → 70k | Offer matrix; confirm open item #2 |
| Used 50k; motorcycle 15k LOS vs 50k LMS | Do not hardcode until open item #1 |
| Used age ≤ 5 years; max 10 at tenure end | Calculator messaging |
| Min DP ≥ 20% expat (LMS 15–20% conflict) | Open item #4 |
| Profit bands 5–15% new, 5–20% used | annual_rent_rate on offer |
| Indicative installment until offer | Label as estimate; rent+principal breakdown at offer , not only at apply |
| Membership fee optional at apply | JSON exists; no catalog UI (open item #12) |
| Co-applicant / guarantor | Skip Phase 1 unless LOS adds fields (#13) |
| Tenure/DP change after offer | Treat as OFFER_REJECTED + new application |

### 5.4 Documents (A4)

| Document | Mandatory | Today |
| --- | --- | --- |
| QID front and back | Yes | App KYC slots; web single qid file |
| Salary certificate ≤ 90 days | Yes | salary slot; no recency warning ( STALE_CERT ) |
| Bank statements 6 months, salary account | Yes | bank slot; no page/count check |
| QCB bureau report (customer-obtained) | Yes | No category |
| Passport | Expats | Slot exists |
| Self-employed pack | If self-employed | Missing |
| DL / proof of residence / quotation / employment contract | Optional, configurable | other only |

File policy: PDF / JPG / PNG only, ≤ 5 MB. Marketplace accept includes webp — drop it. Per-file states: queued / uploading / scanned / accepted / rejected + reason. Hard stop until mandatory documents accepted.

### 5.5 Consents (A5) — go-live hard gate

Four independent checkboxes, no pre-tick, no “accept all”:

- Credit Bureau authorization

- Terms & Conditions

- Digital KYC / biometric

- AML & Sanctions screening

Capture timestamp / device on the BFF. Immutable after submit. Bureau / D-KYC APIs inaccessible until all four are on (backend enforces too).

### 5.6 OTP machine (A1) — not “add a screen”

- Qatar +974 + 8 digits; 6-digit code; 5-minute countdown

- Wrong < 5 → inline + remaining attempts

- 5th wrong → 403, lock 15 minutes, inputs disabled, resend blocked

- Expired → request new code

- 4th resend in 15 minutes → 429

- SMS failure → email fallback (backend-driven)

- WhatsApp OTP is out of scope (open item #8)

- After JWT: start idle timers

- Step-up OTP again for down payment, mandate setup, IBAN change

JWT storage: Doc 03 says memory; Doc 04 wins — BFF httpOnly Secure SameSite cookie on web; Flutter flutter_secure_storage.

### 5.7 De-duplication and resume

| Scenario | Condition | Behaviour |
| --- | --- | --- |
| A | Customer not found | New Customer ID + Application ID |
| B | Active application exists | No new application — return existing ID + status → tracker |
| C | Previous approved (then forward) | Reuse Customer ID, new Application ID |
| D | Previous rejected / expired / withdrawn | Reuse Customer ID, new Application ID; never disclose prior reason |
| — | QID matches, name/DOB differ | MISMATCHED_IDENTITY — customer sees “under review”; ops reconciles |

Active statuses block a second origination. Terminal statuses allow reapply. After disbursement, a second contract on the same client is allowed — servicing home is per contract, list of contracts, not a single card.

Resume (R1): login with active app → tracker at the correct CTA. CREATED → wizard. HTTP 410 expired → new apply.

Withdraw (W1): any pre-disbursement state; extra warning if signed / DP paid. After FINANCING_DISBURSED → early settlement, not withdraw. Down-payment refund is ops offline.

## 6. LOS status → 6-step tracker

Prisma’s 14 statuses (draft … completed) become a cache, not the source of truth. Flutter extra flags (approved, offer_ready, pre_disbursal_pending) collapse into this map.

| Step shown | Backend statuses | Extra UI |
| --- | --- | --- |
| 1. Application submitted | CREATED , SUBMITTED | Resume wizard if CREATED |
| 2. Identity verification | KYC_PENDING , KYC_IN_PROGRESS , KYC_ROUTING_PENDING_MANUAL , DKYC_RETRY , DKYC_PENDING_MANUAL | Retry hint (glare/blur); manual = no action; expired QID = explicit renew-and-reapply (exception to generic decline) |
| 3. Under review | UNDERWRITING_PENDING , CREDIT_FILE_GENERATED , PENDING_EXTERNAL_DECISION , UNDER_REVIEW , DECISION_PENDING , BRE_DECISION_PENDING_MANUAL , ROUTING_PENDING_MANUAL , CPV_UNREACHABLE , AML_MANUAL_REVIEW , REWORK_REQUIRED | CPV callback card; rework = no customer action unless paired with info request |
| 4. Offer | FINANCING_APPROVED + offer payload | 48h expiry banner; 7-day window |
| 5. Contract & payment | OFFER_ACCEPTED , CONTRACT_REWORK , PRE_DISBURSAL_COMPLETE | Rework list; mandate; DP pending |
| 6. Vehicle ready | FINANCING_CREATED_LMS , FINANCING_DISBURSED | Dealer/branch pickup. LMS book failure stays “finalizing” — do not notify |

Terminal / special (never leak AML/fraud/bureau reasons)

| Status | UI |
| --- | --- |
| REJECTED_BY_UNDERWRITER , REJECTED_FRAUD_FLAG , REJECTED_AML_FLAG | One GenericDecline + reapply (Scenario D) |
| DKYC_FRAUD_LOCKED | Same generic; 24h lock is backend |
| OFFER_REJECTED / OFFER_EXPIRED | Reapply; 409 on late accept |
| APPLICATION_EXPIRED | 30-day inactivity; 410 → new apply |
| APPLICATION_WITHDRAWN | Confirmation; DP refund ops |
| PENDED_INFO_REQUESTED | Actionable re-upload card |
| MISMATCHED_IDENTITY | Hold — “under review” to customer |

KYC vendor: 15s timeout × 3 retries (2/4/8s), then DKYC_PENDING_MANUAL. Bank-statement AI up to 5 minutes — never block the tracker (backend-internal post-submit).

Poll GET status every 10–15s while waiting; pause when tab hidden; refetch on visibility. Prefer LOS → BFF webhook if M2P adds it.

## 7. Offer, contract, money, mandate

### Offer (A9) — Sharia hard gate

Accept disabled until all of the following have rendered (and, recommended, schedule scrolled/expanded):

- Total asset value

- Blox financing share QAR + %

- Customer initial contribution QAR + %

- Annual profit rate (% p.a. on outstanding share)

- Monthly installment with rent + principal breakdown

- Total financing cost (sum of rents)

- Full amortization table + downloadable PDF

- Offer expiry date (7 days, configurable)

Include a short Musharakah explainer (co-ownership, declining rent, ownership at end) — supports CPV question 5. Reject closes the application; no in-place renegotiation.

Marketplace has no offer screen. Flutter OfferScreen exists without a disclosure gate.

### Contract bundle (A10) — six documents, not one PDF

| Document | Customer signature |
| --- | --- |
| Diminishing Musharakah Agreement | Yes (customer + Blox/NBFC) |
| Agency Agreement / Wakala | Yes |
| Key Facts Statement | Acknowledgment |
| Credit Approval Memo | No |
| Wa’ad / Promise to Purchase | Yes |
| Vehicle Takaful Declaration | Yes |

Flow (Phase 1 unless #7 says e-sign): download → print → wet-sign → scan/photo → POST /api/contracts/{id}/upload-signed per document → ops verify → CONTRACT_REWORK loop.

### Down payment (A11)

POST /api/payments/down-payment → SkipCash (Apple Pay, card, Blox credits). Disclose card surcharge before confirm. Async webhook (~10s). Pending state; no duplicate initiation (idempotency). Card decline stays OFFER_ACCEPTED; PDC fallback is ops. Receipt + paid stamp on tracker.

Nest: implement verifyAndComplete (today NotImplementedException). Flutter SkipCash payer fields must use real profile, not placeholders.

### Mandate (A12) — missing on both clients

POST /api/repayment/setup. Auto-debit or PDC. Copy: “registered” not “active” (execution is out of system scope). IBAN masked on redisplay; IBAN change = step-up OTP.

### Pre-disbursal (A13) — four conditions

- Contracts verified

- Down payment success

- Repayment mode registered

- Takaful opted/active, coverage ≥ vehicle value (422 if under)

Then PRE_DISBURSAL_COMPLETE → “Finalizing your financing.”

### Delivery (A14)

FINANCING_CREATED_LMS booked; FINANCING_DISBURSED LPO to dealer; customer: vehicle ready + dealer/branch. Hand off to servicing dashboard.

## 8. LMS servicing — the UI is a renderer

After FINANCING_CREATED_LMS, do not compute schedule math locally. PaymentSchedule in Prisma becomes a cache of LMS output.

| Rule | Frontend implication |
| --- | --- |
| Dual-component installment; day-count 30/360 ; round half-up whole QAR ; drift in last installment | Two columns (equity, profit) + integer MoneyText |
| Due date 2nd vs 5th unresolved (#3) | No hardcoded “2nd” copy |
| Disburse on/before the 15th → first due next cycle + Broken Period Profit ; after 15th → skip a month | Explain BPR once |
| Co-ownership % = principal outstanding / vehicle value; history retained | Signature “ownership journey”; chartable |
| Normal waterfall: Profit → Equity → Charges | Show allocation on API A success |
| NPA / one-time settlement: Principal → Profit → Charges | Different copy |
| API A (normal): excess → Excess Bucket; no schedule regen | “Credit QAR X applies next due” |
| API B (part pay): amount > current due; Reduce Tenure default vs Reduce Installment; regen + contract version++ | Refetch schedule; show version |
| Settlement quote = outstanding equity + pro-rata profit + charges; no future profit; fee QAR 0; Ibra 100% ; match within QAR 1 | Quote refresh if user delays |
| Overpay → Overpaid until refund → Closed | State, not an error |
| Title transfer after Closed | Manual next-steps; Blox-notified |
| Holiday: Blox premium first (LMS never checks); grey within 15 days of due date (#5 assume due date); profit accrues; EMI constant | Replace yearly-quota-only UX |
| No late fees | String-scan test; no SMA/NPA class names in customer copy |
| Fees: processing/admin/bureau informational; Physical Statement QAR 100 ; Liability Letter QAR 100 ; foreclosure/part-pay fee 0 | Paid letter request flow |
| Takaful | Informational card; renewal ops-side |
| Multiple contracts per customer | Dashboard list |
| SkipCash then LMS with gateway ref + Blox-Idempotency-Key | BFF owns {Service}-{ApplicationID}-{AttemptN} |
| Apple Pay / card / Blox credits; surcharge on card | Disclose before pay |
| Cheque / cash | Not in customer UI |

Collect: M2P back-office for collectors. Cases flow LMS → Collect at DPD 1. Customer app: overdue badge, Pay Now, WhatsApp/SMS notices. Do not build PTP, agency allocation, or SULH. A later customer-facing settlement offer is a change request against Collect and the app.

Notifications: LMS/LOS → Blox middleware → Sala: WhatsApp primary, SMS critical/overdue, Email formal docs, in-app always, EN + AR. In-app copy must match tipping-off (generic rejection).

## 9. Cross-cutting (Part D) and NFRs

### Session (LOS FSD §11 / Doc 04 §3)

- Idle 10 min → logout, clear tokens, redirect to OTP with deep-link return

- Warning 2 min before (at minute 8) — countdown modal

- Absolute 8 h regardless of activity

- One concurrent session; second login blocked; “signed in elsewhere”

- Multi-tab: BroadcastChannel (web)

- 401 → re-OTP; preserve return URL

### PII

Mask by default: QID XXXXXXX1234, IBAN QAXXXXXXXXXXXXXXXX1234, phone +974 XXXX X456. No unmask in customer UI. Never log PII client-side. No PII in URLs or analytics.

### HTTP / resilience

| Case | FE |
| --- | --- |
| 401 | Re-OTP; keep deep link |
| 403 OTP_LOCKED / forbidden | Countdown; no brute retry |
| 409 offer expired | Expired screen + reapply |
| 410 application expired | New application |
| 422 field / takaful under-coverage | Inline / gate message |
| 429 | Show wait time |
| 5xx GET | Backoff; support card with correlation id |
| LMS book fail | Stay on Finalizing; no toast |
| Payment webhook delayed | Pending; no second initiate |
| KYC timeout | ~30s progress then manual-verification copy |
| Bank-statement AI | Never block UI |

Skeletons after 300ms. Disable submit on click + server idempotency. Offline upload retry queues on mobile; resumable chunking TBD with M2P.

### Language, a11y, performance

- Full EN + AR RTL; CSS logical properties; Western digits for amounts recommended (align SMS templates); Flutter currently has Eastern-digit helpers — unify policy

- WCAG 2.1 AA; camera capture on mobile web

- LCP < 2.5s on 4G mid-range Android; wizard step < 200ms

- Volumes Year 1 ≈ 1,000 contracts — correctness over scale

- API P95 < 2s baseline / < 3s peak; BRE < 800ms (not called from FE)

### Data residency (PDPPL Law 13/2016)

All PII in Qatar-hosted cloud. Current Vercel frontends + Railway API + Sentry may conflict. Confirm hosting and analytics posture before Phase 1 deploys with real PII. UAT uses synthetic data only.

### Compliance copy (string-scan in CI)

- Rejections: “We are unable to proceed with your application at this time.” only

- Never “loan” / “interest” → financing, profit rate, rent, ownership share

- No late-fee / penalty lines in servicing

- No cash-to-customer framing; LPO to dealer

- No STP “instant approval” copy; set expectation < 24h human review

### Analytics and audit

PII-free, Qatar-compliant events. Every submit / offer accept / sign upload / payment has a backend audit trail. FE sends correlation / request IDs.

### Definition of done (per screen, Doc 04 §11)

Functional per Doc 02 · EN + AR (RTL) · all mapped statuses/error codes · masked PII · 360px → desktop · WCAG AA · unit + E2E · no compliance-string hits · PII-free analytics · reviewed against FSD test scenarios for that stage.

## 10. API mapping (Doc 03 → Nest BFF)

Keep Flutter paths stable where possible; implement behind them.

| Frontend continues to call | BFF does |
| --- | --- |
| (new) POST /api/auth/send-otp , verify-otp | Proxy LOS; wrap CUST JWT |
| POST /api/v1/auth/mobile/sign-in | Phase out for customers; keep for transition |
| POST /api/v1/mobile/applications | Consents check → LOS create sequence → local pointer |
| GET /api/v1/applications/:id | Merge LOS status + Blox vehicle/membership |
| GET /api/applications/:id/status | Tracker heartbeat (cache) |
| POST .../documents | LOS /api/documents/upload |
| POST .../kyc/session | LOS /api/dkyc/initiate or blox-kyc fallback |
| GET/POST .../offer | LOS offer payload / /api/offers/{id}/response |
| POST .../contract/signed | LOS /api/contracts/{id}/upload-signed per doc code |
| POST .../skipcash/* | SkipCash then LMS API A/B |
| GET /mobile/servicing/dashboard | LMS schedule + register + excess |
| POST .../schedules/:id/defer | Membership check first , then LMS reschedule |
| Withdraw | Confirm endpoint with M2P (not in catalog) |

FE must never call:/api/bre/*, /api/compliance/aml-screen, /api/bsa/*, /api/cases/*, /api/credit-file/*, /api/offers (generate), /api/contracts/generate, /api/ops/authorize-lpo, /api/lms/create-contract, /api/lpo/dispatch.

Blox-owned services the FE also needs (Doc 03 §3): marketplace vehicle context (exists); membership catalog (partial); SkipCash (incomplete verify); notification middleware / Sala (partial inbox); dealer executive auth (dealer portal ≠ Assist); tenant theming (missing); bilingual legal/consent content (partial i18n).

## 11. Data model (Prisma reinterpretation)

Keep a local Application row:

losApplicationId lmsContractId productId, companyId, agentUserId pricingSnapshot          -- indicative until OFFER bloxMembership consents[]               -- NEW: four purposes + timestamps kycVendorRef skipcash refs statusSnapshot           -- last LOS status + fetchedAt

PaymentSchedule after disbursement: upsert from LMS, not generate-schedule.ts. Existing IdempotencyRecord stores LMS Blox-Idempotency-Keys.

## 12. Phased delivery (mapped to M2P gates)

Backend gates: D-KYC creds → DEV; AML / BSA / LMS contract / BRE / master data → UAT; Sharia board → PROD.

### Phase 0 — Foundations (now, no M2P)

Shared: typed status module + Doc 03 MSW fixtures; DisclosureGate, ConsentBlock, GenericDecline, MaskedField, SessionGuard; stop showing rejectionReason; persist four consents; implement SkipCash verify; stop treating local schedule as LMS after active.

Web: split apply into steps; port Flutter offer + pre-disbursal; idle/session shell; Playwright + MSW (OTP lock, Scenario B, 409/410, disclosure, consent, string-scan).

App: route OTP screens; delete v1; real SkipCash payer identity; idle timers.

Exit: happy path against mocks; compliance E2E green; web and app share one status enum.

### Phase 1 — Origination P0 (LOS DEV)

BFF: LosAuthAdapter, applications/documents/KYC/offer clients, status cache, consent store, pointer row.

Web: A1–A9 complete including 6-step tracker and offer gate.

App: rewire wizard/offer/KYC to LOS; collapse invented statuses.

Zoho Model B remains a parallel ops path.

Exit: submit → KYC → review → offer accept on LOS DEV with mock vendors.

### Phase 2 — Contract → disbursement

Six-doc wet-sign + rework; SkipCash DP; mandate; four-tick pre-disbursal; delivery; withdraw. Finance portal must not book LMS — M2P Disbursement Service does.

Exit: B2C UAT candidate; <24h TAT measurable.

### Phase 3 — Servicing P0/P1 (needs LMS spec)

Dashboard + co-ownership from LMS; schedule table; API A; then API B, settlement, letters, takaful. Holiday after membership catalog.

Exit: pay installment on staging LMS; then part-pay both options + settlement.

### Phase 4 — Assisted + white-label

Assist portal (executive in customer journey + QR/hand-device for OTP/KYC/consents). QAuto tokens. Payment holiday.

Do not start Phase 4 until Phase 2 UAT is green.

### Workstreams in parallel

| Stream | Owner focus |
| --- | --- |
| A — BFF | LOS/LMS clients, OTP, consents, SkipCash verify, status cache |
| B — Flutter | OTP routing, consents POST, disclosure, generic decline, mandate, LMS dashboard |
| C — Marketplace web | Catch up to Flutter then to spec |
| D — Ops shrink | Feature-flag Model A decisions off credit/finance; keep Zoho Model B |

## 13. Per-portal change list

| Portal | Keep doing | Stop doing |
| --- | --- | --- |
| Marketplace (customer web) | Browse, compare, quotes, help | Thin one-page apply as the whole LOS |
| Flutter | Tab shell, KYC capture, payments hub, FCM | v1 screens; email-primary; local LMS math |
| Dealer | Inventory, quotes, start Assist | Underwriting |
| Admin | Users, companies, listings, offer catalog , promotions | Model A approve/reject |
| Credit | Model B Zoho failures, PENDED_INFO coordination, CPV notes | FINANCING_APPROVED for Model A |
| Finance | Membership fees, credits, bank-transfer exceptions | Rebuild amortization / activate-as-LMS |
| Super-admin | Tenants, flags ( LOS_ENABLED , LMS_ENABLED ), audit, theming | — |

## 14. Extra portals and features (Blox-owned)

### New portals

| Portal | Audience | Why |
| --- | --- | --- |
| Assist | Sales executive | Spec Part C — operate customer journey; OTP/KYC/consents stay customer-performed |
| Membership | Customer + admin | Premium catalog, fee, holiday eligibility — invisible to LMS |
| Comms / Sala ops | Ops | EN/AR templates, delivery logs, tipping-off-safe rejection copy |
| Partner desk | NBFC (read-only) | Pipeline visibility + contract branding for Model B — not LOS maker-checker |
| White-label admin | QAuto / tenant ops | Logo, tokens, branch users |

### Features on existing surfaces

P0: co-ownership visual on web; Musharakah explainer; CPV unreachable callback; PENDED_INFO re-upload; generic decline + reapply; mandate.

P1: excess bucket + refund contact; takaful card; QAR 100 letters; part-pay and settlement on web; showroom KYC QR; inbox parity with WhatsApp events.

P2 / differentiating: ownership chart from LMS register; credits as first-class method (started); compare → LOS create; vehicle-care upsell after LPO; dealer conversion analytics (events already emitted); camera capture on mobile web.

## 15. Testing (FSD scenarios → suite)

Unit / integration (MSW-mocked): OTP lock after 5 attempts (403 + 15-min UI); 4th resend → 429; duplicate submit → same Application ID (Scenario B) → resume; expired offer accept → 409; expired application resume → 410; takaful under-coverage → 422; contract rework loop; part-payment default Reduce Tenure; settlement QAR 1 tolerance.

E2E (Playwright staging): B2C apply → disburse; Model B (identical UX, longer review); pay installment; part payment both options; early settlement.

Compliance E2E (release-blocking): Accept disabled pre-disclosure; consents block submit; decline screens contain no reason text for any rejection status; no penalty/late-fee strings (scan); Arabic RTL snapshot per P0 screen.

Accessibility: axe + manual per P0 screen.

Neither repo has frontend E2E today. API has ~60 Vitest files (lifecycle, Zoho, deferral, KYC webhook) — keep them; add LOS/LMS contract tests when spec lands.

## 16. Open questions (must be written answers)

### From Doc 01 §10

| # | Question | UI blocked |
| --- | --- | --- |
| 1 | Motorcycle max QAR 15,000 vs 50,000 | Calculator + messaging |
| 2 | New-car Standard 50k vs Premium 70k vs LMS “New Car 70k” | Product limits |
| 3 | Monthly due date 2nd vs 5th | Reminders, holiday window, copy |
| 4 | Min DP 20% vs 15–20% range | Down-payment field |
| 5 | Holiday 15 days before disbursement vs due date | Grey-out — assume due date until confirmed |
| 6 | Tenure 12–72 vs expat 48/60 vs LMS min 3 months | Dropdown filter |
| 7 | Wet-sign vs e-sign in Phase 1 | Entire A10 UX |
| 8 | OTP SMS vs email fallback; WhatsApp out | A1 |
| 9 | KYC embed vs redirect + return params | A7 |
| 10 | /leads vs /create-customer vs /applications sequence | Wizard save/resume |
| 11 | Dealer staff auth; which steps stay customer | Assist portal |
| 12 | Membership catalog, price, opt-in point | A3 + B6 |
| 13 | Co-applicant/guarantor in Phase 1? | Assume no |
| 14 | Deferral months allowed / max | B6 form |

### From Doc 03 Pending Item #36

Full request/response schemas and status enum serialization; LMS paths + customer auth model (app → BFF → LMS, not browser → LMS); offer payload + schedule array + PDF URL; contract bundle metadata and link TTLs; document upload multipart vs base64 and virus-scan surfacing; LOS status push vs poll; withdrawal endpoint; KYC URL contract; machine-readable 4xx codes (OTP_LOCKED, OFFER_EXPIRED, …); D-KYC sandbox timeline for DEV.

### Hosting

Qatar-resident frontend + analytics before Phase 1 production-like deploys (Doc 04 risk #9).

## 17. Suggested near-term actions

This week (Doc 04 §10): formally request M2P API spec #36; KYC integration guide; working session on create-customer vs leads; SkipCash sandbox + Apple Pay domain; written resolution of product-limit discrepancies; wet-sign vs e-sign with Sharia board; dealer Assist auth with Blox backend; propose LOS→middleware status webhook; confirm PDPPL hosting; start membership catalog as an internal Blox service.

Phase 0 engineering (no M2P blocker): GenericDecline; consent persistence; SkipCash verify; session timers; QID/IBAN/phone masks; drop WebP; split web wizard; route Flutter OTP; delete Flutter v1; string-scan CI; shared statuses module + mocks.

## 18. Definition of done (product)

A customer can: OTP in → pick a listing → complete FSD fields + four consents + docs → KYC (retry/manual/fraud handled) → wait on a 6-step tracker (generic decline if rejected; CPV/pend cards) → accept offer only after full Musharakah disclosure → wet-sign six-document bundle → pay down payment on SkipCash → register mandate → see four pre-disbursal ticks → pickup. After LMS booking they see LMS ownership %, pay API A, and (P1) part-pay / settle — with no local amortization and no late-fee copy. Dealer can assist without seeing underwriting. Credit cannot approve Model A inside Blox. Web and app share one status map, one consent schema, and one SkipCash session shape.

## Appendix A — Current codebase snapshot (2026-09-02)

blox-marketplace (drivemarket)
API: NestJS 11, Prisma, Better Auth, /api/v1, SkipCash, Zoho, KYC bridge, jobs/cron.
Portals: marketplace :5173, admin :5174, super-admin :5175, dealer :5176, credit :5177, finance :5179.
Application statuses: draft, under_review, resubmission_required, contract_signing_required, contracts_submitted, contract_under_review, down_payment_required, down_payment_submitted, pending_finance_activation, partner_processing, active, completed, rejected, submission_cancelled.

blox-app (blox_customer 1.0.2+6)
Talks to marketplace Nest (API_BASE_URL) + optional KYC platform (KYC_API_BASE_URL). Production login: POST /api/v1/auth/mobile/sign-in. OTP screens exist, not routed. Wizard: 5 steps (review, personal, identity, employment+KYC, legal). Offer / contract / pre-disbursal / payments hub / calendar / FCM present. Dual v1/v2 behind flags (v2 default).

## Appendix B — Related local documents

| File | Use |
| --- | --- |
| 01-System-Overview-and-Backend-Understanding.md | Boundaries and open questions |
| 02-Frontend-Functional-Specification.md | Screen and field spec |
| 03-API-Integration-Map.md | Endpoints and errors |
| 04-Frontend-Architecture-and-Build-Plan.md | Phases and DoD |
| This document ( 05-M2P-Frontend-Fit-Report.md ) | Gap analysis + change plan against real repos |

Cursor canvases (working maps, not source of truth): m2p-fit-plan.canvas.tsx, m2p-coverage-deep-dive.canvas.tsx.

End of report.